INTERNSHIP PROJECT Intelligence-Driven Purple Team Pipeline for E-Banking Infrastructure

| INTERN THY DAYUTH | HOST ORGANISATION ACLEDA Bank PLC | DIVISION Cybersecurity Division |
| --- | --- | --- |

1.  The Problem & Objective

| ⚠ THE PROBLEM Traditional SOCs are reactive and rely on generic rules. Persistent breaches stem from a lack of tested, high-fidelity detections for specific financial threats. | 🎯 THE OBJECTIVE Build a proactive Purple Team pipeline that bridges the gap between offensive emulation and defensive detection engineering. | 📌 THE SCOPE One attack vector only: Spear-phishing → Credential Harvesting → Lateral Movement → DB Access |
| --- | --- | --- |

2.  Four-Phase Methodology

This project aligns with 100% of the internship curriculum and is executed in four phases:

|  | Phase | What I'll Do | Key Tools / Frameworks |
| --- | --- | --- | --- |
| 1 | Threat Intelligence (Recon) | Profile a real financial threat group and map their TTPs using the MITRE ATT&CK framework. | ATT&CK Navigator, MISP |
| 2 | Red Team Emulation (Attack) | Safely execute the mapped attack chain in an isolated lab to test whether existing defences hold. | Atomic Red Team, Caldera, Metasploit |
| 3 | Detection Engineering (Defence) | Analyse generated logs to author and tune high-fidelity, low-noise SIEM detection rules. | Sysmon, SIEM (Splunk / ELK), Sigma |
| 4 | IR Playbook (Response) | Document a Tier 2/3 containment and eradication playbook aligned with BCP/DRP and risk frameworks. | NIST IR Framework, BCP/DRP |

3.  Final Deliverables

At the end of the internship, three immediately usable security artefacts will be delivered:

| 01 EMULATION RUNBOOK A repeatable procedure documenting the full attack path and tools used. | 02 SIEM DETECTION RULES 3+ tested alert rules (Sigma / native query) — ready for deployment at <5% false-positive rate. | 03 IR PLAYBOOK A step-by-step Tier 2/3 response guide tailored to the emulated e-banking threat. |
| --- | --- | --- |

4.  Required Next Steps  (For Discussion)

- Feedback: Professor's review and feedback on this proposed pipeline.

- Threat Group: Agree on the specific threat group to profile in Phase 1 — Lazarus Group vs. FIN7.

- Lab Setup: Initiate the IT approval process to establish the isolated lab environment.

THY DAYUTH · ACLEDA Bank PLC — Cybersecurity Division · Internship Project Proposal · 2026